## Phase-by-Phase Execution Overview

- Phase 1: Core Data Structures & Nodes (Days 1–3)

  - Build Node<T>, generic CircularDoublyLinkedList<T>, and LinkedQueue<T>. Test them independently with unit tests in Eclipse to ensure methods like addLast, insertAfter, remove, enqueue, and dequeue work perfectly without exceptions.

- Phase 2: Board, Cards, & File Parsers (Days 4–6)

  - Implement the Square abstract class and subclasses (PropertySquare, TransitSquare, TaxSquare, CardSquare, CornerSquare).

  - Build BoardLoader to read board and card .txt files into your custom linked structures.

- Phase 3: Core Game Logic & Mandatory Recursion (Days 7–10)

  - Implement mandatory recursive methods in Board and Game (step(), takeTurn(), landOn(), transitRent(), netWorth(), and board searches) ensuring zero loops (for, while, do) are used in these functions.

- Phase 4: Assigned Twists & AI Logging (Days 11–13)

  - Integrate your three assigned twists (T1 Reverse, T5 Mirage, and T8 Portals).

  - Wire GameLogger to output every event precisely matching Appendix C specifications.

- Phase 5: Testing, Reflection, & Design Document (Days 14–15)

  - Run full 60-turn simulation test runs, write your 1–2 page AI reflection, and compile the UML class diagram for the final PDF design document.

## Even 3-Way Work Split for Members

To distribute the workload evenly across your 3-member team, divide responsibilities by architectural components:

| Team Member | Core Focus & Responsibilities | Assigned Classes & Files |
| --- | --- | --- |
| Member 1: Data Structures & Core Board | Custom data structures, board navigation, and file loading. | Node.java, CircularDoublyLinkedList.java, LinkedQueue.java, Board.java, BoardLoader.java |
| Member 2: Square Hierarchy & Twist Mechanics | Square types, property/rent management, and T5/T8 twist logic. | Square.java (and subclasses), MirageSquare.java, PortalSquare.java, Player.java, Dice.java |
| Member 3: Game Loop, Turn Control, T1 & Logging | Main game execution, recursive turn handling, T1 reverse twist, and GameLogger. | Game.java, TwistT1.java, GameLogger.java, Main.java, Card.java |